### Phase 1

- ✅ CDK infrastructure

- ✅ Cognito

- 🚧 RDS (finish deployment)

### Phase 2

- 🚀 Angular application

- Cognito authentication

- Angular Material UI

- Route guards

- Dashboard

- Placeholder pages

### Phase 3

- Python Lambda APIs

- API Gateway

- Connect Angular services to the backend

### Phase 4

- Resume uploads (S3)

- EventBridge reminders

- SNS notifications

- CloudWatch monitoring

- DynamoDB activity log

### Phase / Week 2 – Angular Frontend

Day 1

- Install Angular CLI

- Create the Angular project under frontend/job-tracker-ui

- Add Angular Material

- Set up Git

- Create the folder structure

- Configure routing

- Configure theming

Day 2

- Integrate Cognito authentication

- Login

- Sign Up

- Route Guards

- Logout

Day 3

- Create the application shell

- Toolbar

- Side navigation

- Dashboard

- Responsive layout

Day 4

- Applications page (placeholder)

- Analytics page (placeholder)

- Profile page

Day 5

- Polish the UI

- Loading indicators

- Snackbar notifications

- Error handling

- Dark mode (optional)

For Angular: We'll use:

- ✅ Standalone Components

- ✅ Functional Route Guards

- ✅ Functional HTTP Interceptors

- ✅ Signals (where appropriate)

- ✅ inject() instead of constructor injection where it improves readability

We'll avoid older NgModule-centric patterns unless there's a compelling reason.